# Collaborative Study Material & Quiz Platform

Detailed Work Division for a 4-Member Software Engineering Team

Project Process: Jira + GitHub + MERN Stack Team Labels: Member 1, Member 2, Member 3, Member 4 Basis: Revised SRS with 17 Functional Requirements, 5 NFRs and 5 Security Requirements Purpose: Clear ownership of development, testing, Jira evidence, GitHub contributions, integration and final delivery.

# 1. Team Responsibility Overview

The work is divided by functional modules, but every member must contribute code, maintain Jira issues, use GitHub feature branches and pull requests, participate in testing, and help with final integration. The division below avoids making any one member only a documentation or management contributor.

| Member | Primary Responsibility | Core Modules | Cross-Team Responsibility |
| --- | --- | --- | --- |
| Member 1 | Authentication + Study Material Management | Register, Login, Logout, PDF Upload, Material Search, View/Download | Frontend consistency, browser compatibility and usability |
| Member 2 | Question Bank + Quiz Creation | Add/Search MCQs, Create Quiz, Search/View Quizzes | Jira coordination and feature/API integration |
| Member 3 | Quiz Attempt + Evaluation + Performance | Attempt Quiz, Auto Evaluation, Results, History, Subject-wise Average | QuizAttempt data model, evaluation testing, cross-test admin/security |
| Member 4 | Backend Foundation + Admin + Security + Deployment | Common backend setup, MongoDB connection, Admin Moderation, Security, Deployment | GitHub coordination, integration, performance/load testing |

## 1.1 Database and API ownership rule

Important correction: Member 4 owns the shared backend foundation and MongoDB connection, but does not build every member's database model or controller. Each feature owner builds the model/API logic for their own module. This prevents Member 4 from becoming a bottleneck and gives every member meaningful backend/GitHub contribution.

| Technical Area | Primary Owner |
| --- | --- |
| MongoDB connection, Express app structure, shared middleware | Member 4 |
| User + Material schemas/models and related APIs | Member 1 |
| Question + Quiz schemas/models and related APIs | Member 2 |
| QuizAttempt/Result schema/model and evaluation/performance APIs | Member 3 |
| Security conventions, role checks, integration and deployment | Member 4 |

# 2. Member 1 - Authentication and Study Material Management

Primary Role: Build the student-facing authentication and study-material flow, including the related frontend, feature APIs, models and usability/browser testing.

## 2.1 Functional Requirements Owned

| SRS ID | Responsibility | Expected Working Output |
| --- | --- | --- |
| CSMQ-F-001 | User registration | Student can create an account using valid details. |
| CSMQ-F-002 | Login + invalid-login handling | Valid login succeeds; invalid credentials show a clear error. |
| CSMQ-F-004 | Logout | Session/token is cleared and protected pages are inaccessible. |
| CSMQ-F-010 | Upload PDF study material | Valid PDF within configured size is stored and listed. |
| CSMQ-F-012 | Search/filter study material | Students can find resources by keyword or subject. |
| CSMQ-F-013 | View/download study material | Stored PDF can be opened or downloaded. |

## 2.2 Detailed Development Tasks

Set up the React screens for Registration, Login, Logout, Student Dashboard and Study Materials.

Implement form validation for required fields, email format and user-friendly error messages.

Implement or integrate authentication APIs for register/login/logout with the shared middleware from Member 4.

Create the User and Material schema/model fields required by this module.

Build the PDF upload form with title, subject, description and file selection.

Validate PDF-only uploads and the configured maximum file size on both frontend and backend.

Build material list, search and subject filter UI.

Implement View/Download actions and handle missing/deleted material gracefully.

Keep loading states, empty states and errors consistent across the student-facing screens.

## 2.3 Main Components and APIs

| Area | Work | Completion Check |
| --- | --- | --- |
| React UI | Register/Login/Logout, Upload Material, Material List/Search/View | Student completes full flow without manual DB changes. |
| User Model/API | User model + register/login/logout integration | Valid session works; invalid login is rejected. |
| Material Model/API | Material metadata, upload/list/search/view/download | Uploaded PDF can later be found and opened. |
| Validation | Email, required fields, PDF type, file size | Invalid input is rejected with clear messages. |

## 2.4 NFR Ownership

CSMQ-NF-004 - Browser Compatibility: verify the core student flow on recent Chrome, Edge and Firefox.

CSMQ-NF-005 - Usability: keep navigation, success messages, validation messages and error messages clear.

## 2.5 Jira Work

Create/update Jira stories for registration, login, logout, PDF upload, material search and view/download.

Move issues through: TO DO -> IN PROGRESS -> CODE REVIEW -> TESTING -> DONE.

Add pull-request links, screenshots or test evidence before closing each issue.

Cross-test Member 3's quiz attempt/evaluation flow and log reproducible defects.

## 2.6 GitHub Work

Use one feature branch per Jira issue, e.g. feature/CSMQ-10-material-upload.

Use meaningful commits, e.g. CSMQ-10 Add PDF upload validation.

Open a PR and request review before merge; do not push complete features directly to main.

## 2.7 Sprint Plan

| Sprint | Member 1 Work | Evidence |
| --- | --- | --- |
| 0 | React routing, shared layout, API client skeleton | Initial branch, Jira tasks, base screens |
| 1 | Registration, login, logout, User model/API, PDF upload | Working auth/upload PRs |
| 2 | Material listing, search/filter, view/download | End-to-end material flow |
| 3 | Browser/usability fixes and integration polishing | Compatibility checklist + resolved bugs |
| 4 | Cross-testing and demo preparation | Test evidence + final screenshots |

# 3. Member 2 - Question Bank, Quiz Creation and Jira Coordination

Primary Role: Build the content-authoring side of the system: question bank and quiz creation/search. Also coordinate Jira quality without becoming the only person responsible for Jira updates.

## 3.1 Functional Requirements Owned

| SRS ID | Responsibility | Expected Working Output |
| --- | --- | --- |
| CSMQ-F-020 | Add/classify MCQ question | MCQ with options, correct answer, subject, topic and difficulty is stored. |
| CSMQ-F-022 | Search/filter question bank | Questions are searchable/filterable by subject, topic or difficulty. |
| CSMQ-F-030 | Create quiz using question-bank questions | Quiz with title, subject and selected questions is stored. |
| CSMQ-F-032 | Search/view available quizzes | Students can find and open available quizzes. |

## 3.2 Detailed Development Tasks

Create Question and Quiz schemas/models needed by this module.

Build Add Question UI with MCQ text, options, correct answer, subject, topic and difficulty.

Validate required fields and ensure exactly one correct answer is stored for the MCQ.

Build question-bank listing, search and filters.

Build Create Quiz UI with title, subject and question selection from the question bank.

Prevent empty quizzes and display validation messages.

Build quiz list/search/detail or preview screen.

Coordinate the quiz data structure with Member 3 so quiz attempts and evaluation can consume it directly.

Security rule: do not expose correctAnswer to the student before submission. The student-facing quiz API should return question text and options only.

## 3.3 Main Components and APIs

| Area | Work | Completion Check |
| --- | --- | --- |
| Question Model/UI | Create question, store classification fields, browse/filter | Created question can be found by filters. |
| Question APIs | Create/list/filter endpoints | Stored metadata matches UI selection. |
| Quiz Model/UI | Create quiz, select questions, list/search quizzes | Quiz is stored with intended question references. |
| Quiz APIs | Create/list/detail/search endpoints | Created quiz is retrievable and attemptable by Member 3 flow. |

## 3.4 Jira Coordinator Responsibilities

Create and maintain Epics for Authentication, Materials, Question Bank, Quiz, Performance, Admin/Security, Testing and Documentation.

Ensure each issue has an owner, acceptance criteria, priority and realistic sprint assignment.

Check that blocked tasks and dependencies are visible on the board.

Verify that PR links/test evidence are attached before issues move to DONE.

Do not update everyone's work for them - each member must maintain their own Jira issues.

## 3.5 GitHub Work

Create feature branches tied to Jira issue IDs and use meaningful commits.

Open PRs for question-bank and quiz-creation changes and request review.

Document the Question/Quiz API contract if Member 3 depends on it.

## 3.6 Testing Responsibility

Test valid/invalid MCQ creation.

Test question filters and quiz creation with selected questions.

Test quiz list/search/detail.

Cross-test Member 1's authentication/material module and report defects in Jira.

## 3.7 Sprint Plan

| Sprint | Member 2 Work | Evidence |
| --- | --- | --- |
| 0 | Jira board/Epics, Question/Quiz model design and UI wireframe | Backlog + initial schemas/wireframe |
| 1 | Question model/API, Add MCQ and question filtering | Question Bank PR + tests |
| 2 | Quiz model/API, create quiz, select questions, quiz search/view | Working quiz-authoring flow |
| 3 | Integration with Member 3, Jira cleanup, edge-case fixes | Stable data contract + clean board |
| 4 | Cross-testing and final Jira evidence | Closed issues with PR/test links |

# 4. Member 3 - Quiz Attempt, Evaluation, Results and Performance

Primary Role: Build the student quiz execution pipeline from attempt to result/history/performance, including QuizAttempt data storage and server-side evaluation logic.

## 4.1 Functional Requirements Owned

| SRS ID | Responsibility | Expected Working Output |
| --- | --- | --- |
| CSMQ-F-033 | Attempt available quiz | Student can answer MCQs in an available quiz. |
| CSMQ-F-034 | Automatic MCQ evaluation | Backend calculates correct score from submitted responses. |
| CSMQ-F-035 | Display quiz result | Score/percentage is shown after successful submission. |
| CSMQ-F-036 | Quiz attempt history | Previous attempts are stored and viewable by the correct user. |
| CSMQ-F-040 | Subject-wise average score | Average score for each subject is calculated from previous attempts. |

## 4.2 Detailed Development Tasks

Create the QuizAttempt/Result schema/model with user, quiz, responses or score data, percentage and timestamp as required.

Build the quiz attempt screen showing question text and options received from Member 2's quiz API.

Maintain selected answers and handle unanswered questions predictably.

Submit the student's responses to the backend for evaluation.

Submission rule: each individual quiz attempt should be accepted only once to prevent accidental duplicate submissions. This does not necessarily prohibit a student from starting a later repeat attempt if the system permits it.

Evaluate answers server-side by comparing submitted responses with stored correct answers.

Calculate raw score and percentage consistently.

Store completed attempts and ensure they persist after restart/reconnect.

Build result and quiz-history screens.

Calculate subject-wise average as the sum of attempt percentages for that subject divided by the number of attempts.

Handle subjects with no attempts and avoid divide-by-zero errors.

## 4.3 Main Components and APIs

| Area | Work | Completion Check |
| --- | --- | --- |
| Quiz Attempt UI | MCQ display, answer selection, submission confirmation | Student can complete and submit an attempt. |
| Evaluation API | Receive responses and calculate score server-side | Known test quiz gives expected score. |
| QuizAttempt Model | Persist user/quiz/result/timestamp | History remains after restart. |
| History UI/API | List logged-in student's prior attempts | Only correct user's attempts are shown. |
| Performance API/UI | Compute and display subject-wise average | Manual calculation matches displayed result. |

## 4.4 NFR and Testing Responsibilities

Support CSMQ-NF-002 - Data Persistence with Member 4 by verifying attempts/results remain correct after application restart and database reconnect.

Cross-test Member 4's Admin + Security module, especially student attempts to access admin-only operations.

Test full-score, zero-score, mixed-score, unanswered-question, repeated-request and no-history cases.

## 4.5 Jira and GitHub Work

Create/update Jira issues for quiz attempt, evaluation, result, history and performance.

Attach test evidence showing expected vs actual scores.

Use feature branches and PRs; request review from another member before merge.

Coordinate API changes with Members 2 and 4 before changing shared request/response structures.

## 4.6 Sprint Plan

| Sprint | Member 3 Work | Evidence |
| --- | --- | --- |
| 0 | Agree quiz-attempt/result data contract with Members 2 and 4 | Documented request/response fields |
| 1 | QuizAttempt model + attempt UI prototype + evaluation logic prototype | Local working prototype |
| 2 | Submission, server-side evaluation and result display | End-to-end attempt flow |
| 3 | History, subject average and persistence testing | Stored history + correct averages |
| 4 | Cross-test Member 4, edge cases and demo preparation | Security/admin defects logged and resolved |

# 5. Member 4 - Backend Foundation, Admin, Security, Deployment and GitHub

Primary Role: Own the shared technical foundation, security controls, administrator moderation, integration, deployment and GitHub process. Member 4 supports other modules without taking over their feature-specific models/controllers.

## 5.1 Functional and Shared Requirements Owned

| Requirement | Responsibility | Expected Working Output |
| --- | --- | --- |
| CSMQ-F-041 | Admin moderate study materials | Admin can remove inappropriate/invalid material; students cannot. |
| CSMQ-F-042 | Admin moderate questions/quizzes | Admin can remove inappropriate question/quiz; students cannot. |
| Shared Backend | Express structure, MongoDB connection, middleware, config | All feature modules can integrate into one stable backend. |
| Security | Password hashing, authentication, RBAC, validation, HTTPS | Five SRS security requirements are implemented/tested. |
| Integration/Deployment | Environment configuration, build integration and deployment | Team can run or demonstrate a single integrated system. |

## 5.2 Detailed Development Tasks

Initialize the shared Express application structure, environment configuration, route organization and common error handling.

Configure MongoDB connection and common connection/error utilities.

Provide reusable authentication, authorization and request-validation middleware.

Support Members 1-3 with schema/API integration while leaving feature model/controller ownership with those members.

Implement admin-only moderation endpoints/screens needed to remove study materials, questions and quizzes.

Ensure student accounts cannot call admin-only routes.

Hash passwords using a suitable library such as bcrypt; never store plain-text passwords.

Implement JWT/session authentication and protected-route middleware.

Implement role-based authorization for administrator-only actions.

Validate/sanitize backend input and uploaded-file metadata.

Configure deployment environment variables and HTTPS where deployed.

Prepare final setup/deployment instructions and perform the integrated smoke test.

## 5.3 NFR Ownership

| NFR | Member 4 Responsibility |
| --- | --- |
| CSMQ-NF-001 - Performance | Measure that at least 90% of standard requests/pages meet the 3-second target under normal test conditions. |
| CSMQ-NF-002 - Data Persistence | Work with Member 3 to verify stored users/materials/questions/quizzes/results survive restart/reconnect. |
| CSMQ-NF-003 - Scalability | Run a defined load test for 50 concurrent users without critical functional failure. |

## 5.4 Security Requirements Owned

| SRS Security ID | Implementation Responsibility |
| --- | --- |
| CSMQ-SR-001 | Secure password hashing; no plain-text password storage. |
| CSMQ-SR-002 | Authentication required for protected functionality. |
| CSMQ-SR-003 | Role-based access control for administrator functionality. |
| CSMQ-SR-004 | Backend input validation/sanitization. |
| CSMQ-SR-005 | HTTPS for sensitive client-server communication in deployed environment. |

## 5.5 GitHub Coordinator Responsibilities

Create/maintain repository structure, .gitignore, branch conventions and pull-request workflow.

Maintain main as the stable branch and optionally develop as integration branch.

Help resolve merge conflicts and ensure the integrated branch remains buildable.

Do not become the only person merging or contributing code - every member must create branches, commits and PRs.

Prepare final release/tag and README setup/deployment instructions.

## 5.6 Testing Responsibility

Test authentication middleware, admin role checks, protected routes and invalid/malicious input handling.

Test moderation success/failure cases.

Run performance/load smoke tests for NFR-001 and NFR-003.

Cross-test Member 1's authentication/material flow.

Member 3 independently cross-tests Member 4's Admin + Security module.

## 5.7 Sprint Plan

| Sprint | Member 4 Work | Evidence |
| --- | --- | --- |
| 0 | Repo, backend, MongoDB connection, env config, branch rules | Working base repository + setup notes |
| 1 | Auth middleware, hashing, role foundations, Member 1 integration support | Security foundation PRs |
| 2 | Common integration support, validation, protected routes | Integrated backend passes smoke tests |
| 3 | Admin moderation + persistence/performance/load tests | Admin features + NFR evidence |
| 4 | Deployment, final integration, release/tag and README | Demo-ready integrated release |

# 6. Cross-Testing Matrix

Each major module should be tested by someone other than its primary developer. This provides stronger Jira evidence and avoids self-verification only.

| Module | Primary Developer | Independent Tester |
| --- | --- | --- |
| Authentication + Study Materials | Member 1 | Member 2 |
| Question Bank + Quiz Creation | Member 2 | Member 3 |
| Quiz Attempt + Evaluation + Performance | Member 3 | Member 1 |
| Admin + Security | Member 4 | Member 3 |
| Full Integration | All Members | All Members |

# 7. Shared Jira Workflow

| Stage | Meaning |
| --- | --- |
| TO DO | Task is ready but has not started. |
| IN PROGRESS | Assignee is actively implementing it. |
| CODE REVIEW | PR is open and another member is reviewing it. |
| TESTING | Acceptance criteria and test cases are being verified. |
| DONE | Code is merged, tested, evidence attached and no critical issue remains. |

## 7.1 Suggested Jira Epics

| Epic | Primary Owner |
| --- | --- |
| Project Setup & Authentication | Member 1 + Member 4 |
| Study Material Management | Member 1 |
| Question Bank | Member 2 |
| Quiz Creation | Member 2 |
| Quiz Attempt & Evaluation | Member 3 |
| Performance Analysis | Member 3 |
| Administration & Security | Member 4 |
| Testing & Integration | All Members |
| Documentation & Deployment | All Members |

# 8. Shared GitHub Workflow

Recommended flow: Feature Branch -> Pull Request -> Code Review -> Merge to develop/integration branch -> Testing -> Merge to main.

No member should develop complete features directly on main.

Use Jira-linked branch names such as feature/CSMQ-33-quiz-attempt.

Use meaningful commits such as CSMQ-34 Add server-side MCQ evaluation.

Every PR should be reviewed by at least one other member.

Attach PR links back to Jira issues.

## 8.1 Suggested Review Pairing

| Developer | Suggested Reviewer |
| --- | --- |
| Member 1 | Member 2 |
| Member 2 | Member 3 |
| Member 3 | Member 4 |
| Member 4 | Member 1 or Member 3 depending on module |

# 9. Combined Sprint Plan

| Sprint | Member 1 | Member 2 | Member 3 | Member 4 |
| --- | --- | --- | --- | --- |
| 0 | React setup, routing | Jira setup, question/quiz design | Quiz data contract planning | Repo, backend, MongoDB connection |
| 1 | Auth + PDF upload | Question Bank | QuizAttempt model + prototype | Auth/security foundation |
| 2 | Material search/view/download | Quiz creation/search | Attempt/evaluation/result | Shared integration + validation |
| 3 | Compatibility/usability polish | Integration/Jira cleanup | History + subject averages | Admin + NFR tests |
| 4 | Cross-test/demo | Cross-test/Jira evidence | Cross-test admin/security/demo | Deployment + final release |

# 10. Definition of Done for Any Jira Issue

Requirement/acceptance criteria are understood.

Implementation is complete on a feature branch.

Meaningful commits are pushed to GitHub.

A Pull Request is opened.

Another team member reviews the code.

Review comments are addressed.

Feature is merged to the integration branch.

Acceptance test passes.

Jira issue contains PR/test evidence.

No critical bug remains before the issue moves to DONE.

# 11. Final Ownership Summary

| Member | Final Ownership |
| --- | --- |
| Member 1 | Authentication + Study Materials + User/Material models/APIs + browser/usability checks. |
| Member 2 | Question Bank + Quiz Creation/Search + Question/Quiz models/APIs + Jira coordination. |
| Member 3 | Quiz Attempt + Auto Evaluation + Result/History + Performance + QuizAttempt model/API + cross-test Admin/Security. |
| Member 4 | Shared backend foundation + MongoDB connection + middleware + Admin + Security + NFR performance/load tests + Deployment + GitHub coordination. |
| All Members | Jira updates, GitHub branches/commits/PRs, cross-testing, integration, documentation and final demo. |

This division is intentionally aligned with the revised 17-FR SRS and is designed to keep the implementation manageable while giving all four members visible software-engineering contributions.